SCRUM MEETING WEEK (10)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​  Checkmark with solid fill | ​​  Checkmark with solid fill | ​​  Checkmark with solid fill |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Aaditya Golash | Developer/ScrumMaster |
| Abdul Faiz | Designer |
| Ariq Muldi | Developer |
| Kenneth Abadi | Developer |
| Raunak Khanna | Developer |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Working on M3 + coding for the project |
| **Issues completed** | ​​12 |
| **Issues left** | 2 |
| **Team Capacity** | 40 hours (total) |
| **Summary** | Completed M3, did basic UI and implemented initial Firebase database functionality with Login & Register. Added Forgot Password. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | March 12, 2024 |
| **End date** | March 19, 2024 |
| **Sprint theme** | ​Coding for the project |
| **Team capacity** | 40 hours (total) |
| **Issues capacity** | 33 issues |
| **Individual capacity** | Member 1 – Aaditya Golash - 8 hours  Member 2 – Abdul Faiz - 8 hours  Member 3 – Ariq Muldi - 8 hours  Member 4 – Kenneth Abadi - 8 hours  Member 5 – Raunak Khanna - 8 hours |
| **Potential risks** | First time everyone is working on coding, some concerns with collaboration |
| **Mitigations** | Follow all the rules of coding in our own branches, submitting a pull request when done. |

**:books: Sprint planning resources**

* Canvas slides from the lectures and the second lab.