SCRUM MEETING WEEK (6)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​  Checkmark with solid fill | ​​  Checkmark with solid fill | ​​  Checkmark with solid fill |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Aaditya Golash | ​​ Project Manager |
| Abdul Faiz | Developer |
| Ariq Muldi | Designer |
| Kenneth Abadi | Developer |
| Raunak Khanna | Developer |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Lab 2 work |
| **Issues completed** | ​​5 |
| **Issues left** | 0 |
| **Team Capacity** | 5 |
| **Summary** | ​​Worked on DFD diagrams and a new UML diagram. We solidified a few more of our Discord clone’s features and how they’re gonna interact with each other. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​February 13, 2024 |
| **End date** | February 19, 2024 |
| **Sprint theme** | ​​Lab 3 work + M2 |
| **Team capacity** | 14.5 hours (total) |
| **Issues capacity** | 5 hours |
| **Individual capacity** | Member 1 – Aaditya Golash - 3.25 hours  Member 2 – Abdul Faiz - 3.25 hours  Member 3 – Ariq Muldi - 3.25 hours  Member 4 – Kenneth Abadi - 1.5 hours  Member 5 – Raunak Khanna - 3.25 hours |
| **Potential risks** | N/A |
| **Mitigations** | N/A |

**:books: Sprint planning resources**

* Canvas slides from the lectures and the second lab.